# NIS2 Readiness

Demo documentation pack (Tailored Core sample, redacted and anonymised)

# Executive summary

## Purpose and scope

This document is a shareable demonstration sample of a Tailored Core NIS2 delivery. It shows the delivery structure, ID model, and traceability approach used to produce audit-ready security and compliance documentation plus implementation guidance.

To protect sensitive information, most content is intentionally redacted. Only one end-to-end example is fully shown across types (requirement, claim, task, artefact, implementation example, evidence). All supporting artefact documents show their Purpose and scope section in full, except one fully worked artefact example (A-09).

No legal advice is provided and this sample does not guarantee audit outcomes, compliance status, certification, or regulatory acceptance.

## How to use this sample

Start with section 6 for the traceability overview, then review the worked example row.

Open the fully worked artefact: 03-Procedures/A-09-HR-Security-and-JML-Procedure.docx.

Review supporting artefacts for structure and Purpose and scope sections (folders 01-Governance to 06-Evidence).

# Claims

Claims are testable objectives. In this sample, only C-12 is fully shown; other claims are listed by ID.

## C-12 (fully shown example)

| C-ID | C-12 |
| --- | --- |
| Statement | Maintain human resources security controls, access control policies, and asset management practices aligned to cybersecurity risk management, including joiner/mover/leaver and periodic access reviews. |
| Scope note | Keep privileged access under stricter control and evidence. |
| Linked R-IDs | R-019 |
| Test method | Review HR security and joiner/mover/leaver procedures; sample access reviews and offboarding evidence; review privileged access process; inspect asset inventory and ownership assignment records. |

## Other claims (IDs only, redacted)

C-01

C-02

C-03

C-04

C-05

C-06

C-07

C-08

C-09

C-10

C-11

C-13

C-14

C-15

# Implementation plan

Tasks represent implementation work. In this sample, only T-007 is fully shown; other tasks are listed by ID.

## T-007 (fully shown example)

| T-ID | T-007 |
| --- | --- |
| Title | HR security and joiner-mover-leaver (JML) process and access reviews |
| Purpose | Implement HR security controls and evidence-able JML and access review processes. |
| Owner role | HR (onboarding/offboarding, training records) |
| Inputs | IN-10 |
| Linked R-IDs | R-019 |
| Linked C-IDs | C-12 |
| Linked A-IDs | A-09 |
| Linked AP-IDs | AP-07 |
| Required evidence IDs | E-007 |
| Indicative timeline | Stage 1, weeks 3-5 |
| Key risks | Orphan accounts and delayed leaver actions. |

Subtasks:

T-007-A: Document JML process and HR security controls.

T-007-B: Implement JML ticket workflow with approvals and evidence capture.

T-007-C: Define periodic access review cadence and templates.

T-007-D: Test process with sample joiner and leaver cases; capture evidence.

Success criteria:

JML procedure approved and followed with ticket evidence.

Access reviews performed and recorded.

## Other tasks (IDs only, redacted)

T-001

T-002

T-003

T-004

T-005

T-006

T-008

T-009

T-010

T-011

T-012

T-013

T-014

T-015

T-016

T-017

T-018

T-019

T-020

T-021

T-022

T-023

T-024

# Project plan

Project plan content is redacted in this sample. In a normal delivery, this section provides an implementation sequence, stage gates, and an owner-based cadence.

# Toolkit

The toolkit is delivered as a structured artefact pack (folders 01-Governance to 06-Evidence). In this sample, A-09 is fully shown as the artefact example; other artefacts show Purpose and scope only.

## A-09 (fully shown artefact example)

| A-ID | A-09 |
| --- | --- |
| Name | HR security and joiner-mover-leaver procedure + access request/review templates |
| Purpose | Evidence HR security controls, JML processing, approvals, and access reviews. |
| File path | 03-Procedures/A-09-HR-Security-and-JML-Procedure.docx |

## Other artefacts (IDs only, redacted)

A-01

A-02

A-03

A-04

A-05

A-06

A-07

A-08

A-10

A-11

A-12

A-13

A-14

A-15

A-16

A-17

A-18

A-19

A-20

A-21

A-22

A-23

A-24

A-25

# Traceability matrix

This matrix maps Requirement (R-ID) -> Claim (C-ID) -> Task (T-ID) -> Artefact (A-ID) -> Implementation example (AP-ID) -> Evidence item (E-ID). In this sample, only the worked example row is fully populated.

## Worked example row (fully shown)

| R-ID | R-019 |
| --- | --- |
| Requirement statement | Maintain human resources security controls, access control policies, and asset management practices aligned to cybersecurity risk management. |
| C-ID | C-12 |
| T-ID | T-007 |
| A-ID | A-09 |
| AP-ID | AP-07 |
| E-ID | E-007 |
| Owner role | HR (onboarding/offboarding, training records) |
| Source IDs | S-01;S-03;S-18;S-19 |

Full matrix is provided in RUN-20260125-001_Traceability_Matrix_SAMPLE.docx.

## Implementation example AP-07 (fully shown)

| AP-ID | AP-07 |
| --- | --- |
| Title | Implement JML workflow and approvals in Jira Cloud |
| Purpose | Evidence JML controls and approvals using tickets and workflow controls. |
| Applicable when | Only applicable if you use Jira Cloud |
| Prerequisites | Jira admin ability to create workflows/workflow schemes |

Steps:

Create JML project and issue types.

Create workflow with approvals and required fields.

Apply workflow scheme and create dashboards for leavers and access reviews.

Checks and rollback:

Pre-check workflow scheme is applied.

Test sample leaver ticket for required approvals.

Rollback by reassigning prior workflow scheme and logging change.

Evidence outputs:

Supports E-007

## Evidence item E-007 (fully shown)

| E-ID | E-007 |
| --- | --- |
| Description | HR security and JML evidence pack (procedure, sample joiner/mover/leaver tickets, access review records, exceptions) |
| Collection method | Export ticket samples, access review outputs, and approval records |
| Source system | Jira Cloud and document repository |
| Owner role | HR (onboarding/offboarding, training records) |
| Frequency | Per event; quarterly access reviews; annual process review |
| Retention | Per A-01 retention schedule |

Worked evidence example: 06-Evidence/E-007/README.txt.docx

# Notes

Demonstration pack: organisation-specific facts are anonymised or left as TODO-ORG-FACT placeholders.

# Glossary

JML: Joiner, mover, leaver process for workforce identity lifecycle.

Artefact: A maintained document or register used to implement and evidence controls.

Evidence: A reproducible proof record demonstrating a control operated or an activity occurred.

(Note: In a non-redacted pack all terms and abbreviations are listed here)

# Open questions and required inputs

Open questions and organisation-specific inputs are redacted in this sample. In a normal delivery, this section lists required inputs (IN-xx) and any decisions needed to finalise scope and responsibilities.